# Town of Montague Municipal Airport Commission

## Meeting Minutes

August 8th, 2023

The meeting was called to order at 6:32 PM in the administration offices.

Commissioners present:	Gary Collins, Seth Rutherford, Joe Mazeski, David Brule, Max Pellerin (remote)

Others present:	Bryan Camden (Manager) Pete E, Bob D, and Greg (Stantec)

Review Meeting Minutes- Minutes of 4/11/23, 5/23/23, and 6/13/23. Motion by Joe to accept minutes, second by David. Roll Call vote. Max- Yes, David- Yes, Joe- Yes, Seth- Yes, Gary- Yes.

Consultant Report

AIP 21- Wildlife Hazard Assessment Study- Project is closed out at this time, awaiting final payment from FAA

AIP 23- Purchase Pioneer Aviation Property- Project is closed out at this time, awaiting payments from DOT / FAA

Pioneer Development Plan- Planning study and design is moving forward, late fall / winter project in 2023

Manager Report

Annual reorganization of commission members, decision to keep same roster of members in same position. Gary as chair, David as vice chair, Airport Manager as secretary. Annual motion reviewed and approved, including appointing Airport Manager, approving expenditures, execution of grants and leases, and execution of bills and payroll. See attached sheet for details and vote roll calls. Discussion of utility interconnection on the north side of the airport to accommodate the FCTS hangar. This will be ongoing work into the winter season if the weather holds out. Discussion of needed tree removal on the Pioneer Aviation property. Review of the July flooding issues with the multiple heavy rainfall events. Review of the current Pioneer Aviation roof repair needs, and the lack of response from any contractors in the area. The airport manager will continue to seek someone to repair before winter. Discussion of the needed loading dock repairs and upgrades on the Pioneer Hangar, the airport manager will seek additional quotes to do the work. Review of the FY24 donation requests, the Franklin County Fairgrounds and the Montague Soapbox Derby. Motion to allocate funds at the same level as FY23 for the two organizations by David, second by Gary. Roll Call vote. Max- Yes, David- Yes, Joe- Yes, Seth- Yes, Gary- Yes. Motion to execute a new 10 year land lease for the Keefe hangar (lot D) to commence December 31st 2023 by David, second by Joe. Roll Call vote. Max- Yes, David- Yes, Joe- Yes, Seth- Yes, Gary- Yes. Motion to execute a new 10 year land lease for the Franklin County Flying Club hangar (lot I) to commence December 31st 2023 by David, second by Joe. Roll Call vote. Max- Yes, David- Yes, Joe- Yes, Seth- Yes, Gary- Yes. Discussion regarding the potential that Hillside Plastics will be pulling out of the rear rented space of the Pioneer Aviation hangar. What the next steps will be and what we should be looking for rental income. Discussion of the potential for a food trailer in the spring, what the airport would expect for rent.

7:33- 8:12- Interview with Stantec for the 5 year consultant selection process

8:29-9:01- Interview with Gale Associates for the 5 year consultant selection process

Post interview discussion and review of Q&A portion, review and grading process.

Pilot, Tenant, Users Group, Public Comment, and Other

        - None

7:03 MOTION made by David to adjourn, second by Joe. All in Favor

Respectfully submitted: Bryan Camden

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report