# Town of Montague Municipal Airport Commission

## Meeting Minutes

July 9, 2018

The meeting was called to order at 7:05 PM in the Airport Admin Bldg.

Commissioners present:	Keith LaRiviere, Peter Golrick, Brian Carroll, via phone – Gary Collins

Others present:	Bryan Camden (Manager), Matt Caron (Gale), Jackie Marks (Gale),Frank Russo (AOPA)

Gary is participating remotely, all votes will be by roll call vote.

Motion by Keith to accept the minutes of June 11, 2018, seconded by Brian; LaRiviere – aye, Golrick – aye,  Carroll – aye, Collins – aye; motion passes unanimously. Motion by Keith to postpone the reorganization by one month, seconded by Brian; LaRiviere – aye, Golrick – aye,  Carroll – aye, Collins – aye; motion passes unanimously.

Gale Report

ASMP – Fencing Completed 6/28, with Final Inspection scheduled for July 13, after which the contractor will have 30 days to complete any identified punch list items. AIP-20 (Snow Removal Equipment) Expected delivery date has been moved to January. AIP-19 (Master Plan Update) The FAA has approved the future design aircraft as the King Air B-200. Discussion of having the word “restaurant” on the ALP layouts. Discussion of the value of Pioneer Aviation and whether we have a first right of refusal, and discussion of the cost of constructing an SRE building. The 45-day process for the FAA to review the ALP needs to be started. Motion by Keith to authorize Gale to proceed with the FAA process (OE/AAA) to approval of the ALP, seconded by Brian;  LaRiviere – aye, Golrick – aye,  Carroll – aye, Collins – aye; motion passes unanimously. We should plan to have 3 Public Hearings at different locations in town from mid-September to early October. Full Gale Report attached.

Manager Report

Student started this week, did some good office work. FY18 closeout looks like $900 remaining. SRE Accessories are here, the tractor is being outfitted with connectors. Old DPW truck has been assigned to us. Land lease update – discussion of dropping/changing the $100,000/$300,000 insurance by adding a clause to the lease that protects us, without added expense to the hangar owners, perhaps reducing the liability limits or group insurance. Motion by Keith to authorize Bryan to explore the language in the lease to protect the town in lieu of current insurance, seconded by Brian;  LaRiviere – aye, Golrick – aye,  Carroll – aye, Collins – abstain; motion passes 3-0-1, with Gary recused. Hale Sign is reconditioning our sign, expected to cost less than $1,000. With the MAMA conference being held on Martha’s Vineyard we will not be attending this time.

Treasurer’s report – deferred until next month.

Tribal Update: Bryan reports for David that Tribal Coordination has occurred for the NJ Tea planting and Fencing projects. Four holes were relocated for the fence with Mark Andrews (Wampanoag Tribe) present during the relocation.

Hale Signs has come up with potential logo for the truck(s). Discussion of borrowing plow truck from ORE in exchange for our load of grass mowing equipment to them, to be sure we have equipment for snow removal until our new truck arrives.

Full Manager Report attached.

Commissioner Updates

        - No discussion on this topic tonight.

Pilot, Tenant, Users Group, Public Comment, and Other

        - No discussion on this topic tonight.

Access Agreement

No discussion on this topic tonight.

8:44 Keith made a Motion to adjourn, second by Brian,  LaRiviere – aye, Golrick – aye,  Carroll – aye, Collins – aye; motion passes unanimously; meeting adjourned.

Respectfully submitted: Peter Golrick

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update		Master Plan Draft Chapters 6-8

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.