# Town of Montague Municipal Airport Commission

## Meeting Minutes

April 8, 2019

The meeting was called to order at 7:00 PM in the Airport Admin Bldg.

Commissioners present:	Peter Golrick, Gary Collins, Brian Carroll, Keith LaRiviere (7:16)

Others present:	Bryan Camden (Manager), Frank Russo (AOPA) Bob Dunn, Dave Rich (Stantec)

Motion by Brian to approve the minutes of March 11th, 2019, seconded by Gary.

Consultant Report

Wildlife Hazard Assessment- After contact with the FAA, it appears that we cannot change our current AIP project to a WHA. Since the obstruction analysis is primarily geared towards the proposed runway expansion it was decided that the airport should hold off on it until operation numbers increase. Therefor, no projects will take place over the summer months, and the next project will be the WHA. The state is trying to put a crack-sealing and painting program for this spring, Stantec will be overseeing the project and will try to get Turners Falls on the list.

Manager Report

Review of new OSHA regulations regarding storage of chemicals and like items. Winter cleanup recap, including light repairs and general grounds. Runway 16 GPS approach update, FAA has flown it, waiting to hear back from them, could take up to 6 months. 2019 Fall proposed tree clearing on the 34 Hillside, site visit date is set fro July 12th, 2019 at 10am. Tribes are invited as well as anyone else who has an interest in the proposed work. ASMP projects (11) update. Proposed storage shed for new equipment, will seek funds via the ASMP program. General update regarding Pioneer Aviation, no sale information as of now, however they have hired on a new mechanic, Bruce. Budget hearing recap, detail on denied special articles.

Treasurer’s report – We have expended $3,446.85 last month; Income was $1853.98.

Tribal Update: Nothing new to report, still waiting for response to invitation to attend the site visit on July 12th 2019 for the proposed tree clearing on 34 hillside.

Full Manager Report attached.

Commissioner Updates

        - None tonight.

Pilot, Tenant, Users Group, Public Comment, and Other

        - No discussion on this topic tonight.

Access Agreement

No discussion on this topic tonight.

7:47 Keith made a Motion to adjourn, second by Gary, passed unanimously.

Respectfully submitted: Bryan Camden

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.